## Slide 1
Services and Solutions Streamlined (S3)
Version 1.0 Release
(One Stop Solution for Property / Facility Management Services)
By - Team

## Slide 2: ToC
Requirement Analysis
Milestones & Current Status
Phase 1.0 Modules

## Slide 3: Requirement Analysis – Feature Bucketing
Phase of Exe | S# | Module | Complexity | Mode
Phase 1 | 1 | User Management | MEDIUM | web
 | 2 | Staff Management | MEDIUM | web
 | 3 | Visitor Management | MEDIUM | web
 | 4 | Raise Invoices for various society charges | HIGH | web
 | 5 | Report | HIGH | web
 |  | R&M Services (Paid) |  | 
 | 6 | Complaints, Suggestions & Feedback | MEDIUM | web
 | 7 | Notifications, Bulk upload & Announcement | MEDIUM | web
Phase 2 | 8 | Communication management | HIGH | web
 | 9 | Daily staff management (Residents hired staff) | MEDIUM | web
 | 10 | Child security management | MEDIUM | web
 | 11 | Amenities booking | HIGH | web
 | 12 | Helpdesk/Complaints Management | HIGH | web
 | 13 | Multi property management | HIGH | web
 | 14 | Stock and inventory management | MEDIUM | web
Phase 3 | 15 | Contract & compliance management | HIGH | web
 | 16 | Work Order Management | HIGH | web
 | 17 | SLA, Reminder & Escalations | LOW | web
 | 18 | Asset Management | MEDIUM | web
 | 19 | In-house & third party application accessibility | HIGH | web
 | 20 | Health, Safety & Trainings | HIGH | web
Phase 4 | 21 | Mobility | HIGH | web
 | 22 | Buy, Sell & Rent | MEDIUM | web
 | 23 | Socializing | MEDIUM | web
 | 24 | Recruitments | MEDIUM | web
 | 25 | Stand alone service provider | MEDIUM | web
Phase of Exe | S# | Module | Complexity | Mode
Phase 5 | 1 | User Management | MEDIUM | MOBILE
 | 2 | Staff Management | MEDIUM | MOBILE
 | 3 | Visitor Management | MEDIUM | MOBILE
 | 4 | Raise Invoices for various societycharges | HIGH | MOBILE
 | 5 | Report | HIGH | MOBILE
 | 6 | Stock and inventory management | MEDIUM | MOBILE
 | 7 | Asset Management | MEDIUM | MOBILE
 | 8 | Communication management | HIGH | MOBILE
 | 9 | Daily staff management (Residents hired staff) | MEDIUM | MOBILE
 | 10 | Child security management | MEDIUM | MOBILE
 | 11 | Amenities booking | HIGH | MOBILE
 | 12 | Helpdesk/Complaints Management | HIGH | MOBILE
 | 13 | Multi property management | HIGH | MOBILE
 | 14 | Suggestions & Feedback | MEDIUM | MOBILE
Phase 6 | 15 | Contract & Compliance management | HIGH | MOBILE
 | 16 | Work Order Management | HIGH | MOBILE
 | 17 | SLA, Reminder & Escalations | LOW | MOBILE
 | 18 | Notifications & Bulk upload | MEDIUM | MOBILE
 | 19 | In-house & third party application accessibility | HIGH | MOBILE
 | 20 | Health, Safety & Trainings | HIGH | MOBILE
 | 21 | Mobility | HIGH | MOBILE
 | 22 | Buy, Sell & Rent | MEDIUM | MOBILE
 | 23 | Socializing | MEDIUM | MOBILE
 | 24 | Recruitments | MEDIUM | MOBILE
 | 25 | Stand alone service provider | MEDIUM | MOBILE
Phasing of Web Based Implementation
Phasing of Mobile App Based Implementation

## Slide 4: Milestones & Current Status
S# | Milestone Name | Initial Plan | Revised Plan | Comments
1 | M0 (WK0) | Proposal Submission & Team in Place | Proposal Submission & Team in Place | Done
2 | M1 (WK10) | MVP & Phase 1 Features | MVP & Phase 1 Features | Done (web version)
3 | M2 (WK14) | Phase 2 | Phase 5 | Done Phase 5 (mobile version)
4 | M3 (WK18) | Phase 3 | Phase 2 & Phase 6 | In Progress 40%
5 | M4 (WK20) | Phase 4 | Phase 3 & Phase 6 | In Progress
6 | M5 (WK24) | Phase 5 | Phase 4 & Phase 6 | In Progress
7 | M6 (WK28) | Phase 6 |  | 

## Slide 5: Phase 1.0 Modules
Integrated Facilities Management System |  |  |  |  | 
Sno | Module | Submodule | Version | WEB | MOBILE
1 | Multi Property Management (Admin Management) | 1. Super Admin | 1.0 | Yes | No
 |  | 2.Cluster Admin | 1.0 | Yes | No
 |  | 3.Property Admin | 1.0 | Yes | No
 |  | 4.Block Admin | 1.0 | Yes | No
 |  | 5.Helpdesk | 1.0 | Yes | No
 |  | 6.Security | 1.0 | Yes | No
2 | User Management | 7.Resident | 1.0 | Yes | Yes
 |  | 8.Tenant | 1.0 | Yes | Yes
3 | Visitor Management | 9. Pre Approved (Resident) | 1.0 | Yes | Yes
 |  | 10.Unplanned Visitor (Security) | 1.0 | Yes | No
4 | Raise Invoices for various society charges | 11. Invoice against Service Request | 1.0 | Yes | Yes
5 | Report | 12. Monthly Invoices of Society | 1.0 | Yes | Yes
6 | Complaints Management / Helpdesk | 13. Service Request | 1.0 | Yes | Yes
7 | Notice board & announcements | 14. Noticeboard Management | 1.0 | Yes | Yes
8 | Upload Slides/offers | 15. Offers | 1.0 | Yes | Yes
 |  | 16. Upcoming Project | 1.0 | Yes | No
 |  | 17. Completed Project | 1.0 | Yes | No

## Slide 6: Sign Up
We are going to deliver 8 Modules including 17 Submodules in Phase 1 (Release 1.0).

## Slide 7: Contact us
Location #92, Ist Floor, Natraj building, Near SNS Arcade, Konnena , Old Airport Road, Bangalore 560017
aks@nortcele.in
www.nortcele.in
+919380528940


## Slide 8
Thank You.